## Slide 1
PORTFOLIO · LAUNCHPAD
Design System Audit
Consistency cleanup plan for the LaunchPad case study
2026-06-29 · ContentArea.tsx · index.css · design-tokens.css · src/components/ui/

## Slide 2
DIAGNOSIS
Three root causes of visual drift
A
Page-level typography re-implementation
PH-02 infrastructure diagram rebuilds case-card-title, case-card-support and case-label entirely in inline Tailwind utilities — the largest single concentration of drift.
ContentArea.tsx lines 840–935
B
Components own zero visual identity
Callout is a transparent wrapper. SegmentedToggle and FigureFrame push all variant styles to call sites. The same visual patterns are rebuilt every use and drift each time.
Callout.tsx · SegmentedToggle.tsx · FigureFrame.tsx
C
Spacing has escaped the token system
mt-8, space-y-6, gap-3, gap-4, mt-4, space-y-2.5 appear throughout ContentArea alongside token-referenced spacing, breaking vertical rhythm section to section.
ContentArea.tsx multiple locations

## Slide 3
FINDINGS · TYPOGRAPHY
8 typography violations
T-1
PH-02 rebuilds all type roles inline
~12 elements should use case-card-title / case-card-support / case-label
lines 864–929
T-2
case-body-copy + text-[length:15px] override
1px deviation from --font-body: 16px. Remove the override entirely.
lines 1057, 1066
T-3
case-caption-copy + normal-case tracking-normal
Role overridden in 2 places — signals the role covers two semantic needs.
lines 479, 1060
T-4
Hero tracking / line-height not tokenised
tracking-[-0.035em], leading-[1.22], tracking-[-0.01em] — add 3 tokens.
lines 617, 622
T-5
Inline link uses 4 hardcoded hex colours
#4f6f9f, #9fb2cf, #38587f, #6f8db6 — not in the token system.
line 167
T-6
case-body-copy font-medium / font-semibold
Font weight override from outside the role. Add case-body-copy-emphasis.
lines 808, 823
T-7
DesignSystemPage headings bypass role system
Showcase h1/h2/h3 use inline Tailwind instead of case-heading.
DesignSystemPage.tsx
T-8
EditorialHeader brand name has no role
font-editorial-display + tracking-[0.03em] — add case-brand-title role.
EditorialHeader.tsx

## Slide 4
FINDINGS · SPACING
Token escape — raw Tailwind spacing throughout ContentArea
Location
Raw value
Token equivalent
Note
Lines 666, 941, 1076
mt-8
mt-[var(--space-3xl)]
32px = space-3xl ✓
Line 707
space-y-6
space-y-[var(--space-3xl)]
24px gap between items
Lines 812, 821
space-y-2.5
space-y-[var(--space-sm)]
8px = space-sm ✓
Line 840
gap-3
gap-[var(--space-md)]
12px = space-md ✓
Line 870
mt-4
mt-[var(--space-xl)]
20px = space-xl ✓
Line 907
gap-4
gap-[var(--space-xl)]
20px = space-xl ✓
index.css .case-stat-row
gap: 8px
var(--space-sm)
Direct token match
index.css .case-stat-card
padding: 10px 14px
var(--space-sm) var(--space-md)
Nearest scale step
S-3 Overview top padding pt-[var(--space-5xl)] vs SectionShell pt-[var(--space-xl)] — uneven vertical rhythm between overview and numbered sections.

## Slide 5
FINDINGS · COMPONENTS
6 component issues
HIGH
C-1
Callout owns zero visual identity
Transparent wrapper. Two distinct callout patterns (left-border quote, card surface) rebuilt at every call site. Add variant="quote" | "card".
MED
C-2
PillTabs + CaseSegmentTabs — two tab components
Both render a numbered tab strip. CaseSegmentTabs uses registered roles. PillTabs is inline-only and unused in the real page. Deprecate PillTabs.
MED
C-3
SegmentedToggle delegates active styles to call sites
The before/after active colours are constructed at each call site with identical values. Add variant="before-after" to own this internally.
HIGH
C-4
case-badge registered but not implemented
AGENTS.md Rule 8 lists case-badge as a Surface role. No .case-badge in index.css. PH-01 cards use raw red-200/amber-200 Tailwind colour classes instead.
LOW
C-5
FigureFrame frame variant overridden at page level
Workshop card passes a different frameClassName (no border, md radius). Add variant="flush" to FigureFrame and bake it into the component.
LOW
C-6
StepImageWalkthrough uses fragile split-border layout
Two adjacent divs with rounded-t / rounded-b and matched borders create one visual card. Any gap breaks it. Wrap in a single case-card container.

## Slide 6
FINDINGS · LAYOUT
Layout
L-1
SectionShell grid declared but unused
grid-cols-3 with lg:col-span-3 child — the layout wrapper adds complexity with zero structural effect.
L-2
SelectProductsComparison nested surface
PH-06 wraps itself in bg-[surface-panel] p-[space-lg] inside SectionShell — the only section with its own background surface.
L-3
EditorialHeader max-width not tokenised
w-[min(92vw,1280px)] is hardcoded. Add --container-header: 1280px to design-tokens.css.
L-4
DesignSystemPage uses non-standard page padding
px-[var(--space-5xl)] instead of px-[var(--space-page-x)] md:px-[var(--space-page-x-desktop)].
FINDINGS · TOKENS
Tokens
TK-1
--border-radius-md alias is redundant
Two names for --radius-md: 8px. Remove the alias, replace single usage in index.css.
TK-2
Hero tracking + subtitle line-height missing
Add --tracking-hero-display, --tracking-hero-subtitle, --line-height-hero-subtitle.
TK-3
Link colours not tokenised (4 hardcoded hex)
Add --color-link, --color-link-hover, --color-link-decoration, --color-link-decoration-hover.
TK-4
index.css raw pixels match existing tokens
stat-number 20px→font-heading-lg, stat-label 10px→font-label, phase-code 13px→font-body-sm (and more).
TK-5
--surface-surface alias is redundant
--surface-surface: var(--surface-10). Remove alias, replace 3 usages with var(--surface-10) directly.

## Slide 7
CLEANUP STRATEGY
6-Stage Cleanup Plan
01
LOWEST RISK
Token Cleanup
Remove --border-radius-md alias · Remove --surface-surface alias · Add 3 hero typography tokens · Add 4 link colour tokens · Replace raw px in index.css with token vars
02
LOW RISK
Semantic Role Cleanup
Define .case-badge + colour modifiers · Add case-caption-label · Add case-body-copy-emphasis · Add case-brand-title · Add case-callout-quote and case-callout-card
03
MED RISK
Component Consolidation
Callout variant prop · Deprecate PillTabs · SegmentedToggle variant="before-after" · FigureFrame variant="flush" · StepImageWalkthrough single-card refactor
04
MOST WORK
Page-Level Refactor
PH-02 type roles · Remove 15px overrides · Fix caption-copy overrides · Replace raw spacing · Update hero tokens · Fix link colours · DesignSystemPage headings
05
VERIFY
Responsive / Mobile Pass
Verify PH-02 gap-3 on mobile · Confirm SectionShell padding tokens scale via @media 767px · SelectProductsComparison overflow check
06
CONFIRM
Final Audit
Run Rule 11 grep on all changed files · Visual diff of live preview · Zero unexplained matches for text-[ font- tracking leading- rounded- shadow- #hex

## Slide 8
IMPLEMENTATION GUIDE
What to tell the coding agent
WHAT TO DO
✓
Read AGENTS.md, design-tokens.css, index.css first
✓
Reuse registered roles before writing any new CSS
✓
Replace raw Tailwind spacing with token references
✓
Give Callout a variant prop — own its visual identity
✓
Define .case-badge in index.css with colour modifiers
✓
Deprecate PillTabs — use CaseSegmentTabs everywhere
✓
Run Rule 11 grep and visual diff after every stage
WHAT NOT TO CHANGE
✕
Don't change any content text or storytelling
✕
Don't touch FramerContentArea.tsx (parallel impl.)
✕
Don't touch SyllabusModalForm.tsx (admin UI only)
✕
Don't add new CSS before checking existing tokens
✕
Don't change AGENTS.md
✕
Don't redesign or change any visual direction
# Rule 11 verification — run after every stage
grep -rn 'text-\[' src/components/ --include="*.tsx" | grep -v 'text-\[var('
grep -rn 'leading-\[' src/components/ --include="*.tsx" | grep -v 'leading-\[var('
grep -rn '#[0-9A-Fa-f]' src/components/ --include="*.tsx"